## Slide 1: OPS and Facilities session WLCG/HSF Workshop 2024 14.05.2024

## Slide 2: OPS and Facilities session during WS
Organized in two slots today and tomorrow, 1.5 hours each
Topics to be included in the agenda have been discussed with the community (input collected from the LHC VOs, suggestions from the sites, set of proposed topics reviewed at the WLCG OPS coordination meeting)
We certainly can not cover everything in 3 hours. Concentrate on the topics which in our opinion NOW have impact on the infrastructure evolution and WLCG operations, where currently work is ongoing and progress update is needed
In preparation for the OPS and Facilities session WLCG OPS launched site questionnaire in order to get site perspective on some points which will be discussed. Many thanks for active participation of the sites. The outcome will be presented during the session
Today main focus is on the transition to tokens and accounting
Tomorrow agenda consists of update on the new WLCG helpdesk and a dedicated discussion how LHC VOs handle jobs with specific requirements, pros and cons of different approaches and what WLCG can do in order to manage such jobs more efficiently

## Slide 3: Overview of the ongoing changes and OPS campaigns on the WLCG infrastructure Julia Andreeva, Maarten Litmaath, Panos Paparrigopoulos, Domenico Giordano, Andrea Sciaba, Ewoud Ketele, Josep Flix, Borja Garrido Bear WLCG/HSF Workshop 2024 14.05.2024

## Slide 4: Overview
WLCG infrastructure is quickly evolving following technology evolution in all areas of LHC computing
Coordination of this evolution is joined effort of various stakeholders: LHC experiments, sites, WLCG Operations Coordination, EGI and OSG infrastructure providers and middleware projects.
Current presentation will cover some of ongoing changes and/or status of OPS campaigns where we believe update is required while no dedicated talk is foreseen in the agenda
4

## Slide 5: DPM migration
EGI support for migration from DPM to dCache ended end of June 2023
CERN security fixes will no longer be available after June 2024 (CentOS7 EOL). This is a critical point by which all sites which are used by LHC experiments and still run DPM storage have to migrate
Experiments operations play active role in helping sites to migrate
WLCG have less sites to migrate compared to EGI, but more requirements (enabling SRR)
Current status (WLCG sites):
  34 tickets solved (37 sites)
  6 not yet accomplished. Mainly very small sites.
5

## Slide 6: Drop of FTP protocol in FTS
Whether GridFTP protocol can be dropped in FTS services?
There is still some occasional GridFTP usage, often as a backup after something else fails
Sites are concerned since remaining GridFTP endpoints are running on SL7
WLCG Ops Coordination pinged VOs using FTS on WLCG infrastructure
ALICE, ATLAS and CMS do not use it for a while
LHCb still has GridFTP endpoints as a backup, but agreed that they can be decommissioned.
DUNE does not use it apart of one single exception FNAL to NERSC (will not be needed soon)
BELLE II still uses GridFTP endpoints as a fallback solution. Will ensure that they are not needed after June 2024 (SL7 EOF)
Can we conclude that sites can stop support of GridFTP endpoints used by FTS considering usage by LHC VOs, DUNE and BELLE II after 30th of June 2024?
6

## Slide 7: IPv6 deployment on compute services
7

## Slide 8: Benchmarking
8

## Slide 9: Monitoring. Job processing
Unified Experiment Monitoring is a WLCG project with the objective to harmonize the WLCG job accounting reports across the LHC experiments in order to provide aggregated reports of the compute capacity
Started in October 2022
Gained access to necessary/required data sources from all LHC experiments
Agreed on a common set of metrics
Alignment of experiment definitions still in progress
Preliminary dashboard can be found in WLCG grafana organisation (numbers not yet fully validated)
9

## Slide 10: Monitoring. Data transfer
A lot of work on enchancement of monitoring of data transfer and remote data access in preparation for DC24
WLCG site network monitoring has been enabled allowing sites to report incoming and outgoing network traffic. Deployment campaign has been run for big sites. About 50 sites have enabled this new functionality. Data is available in dashboard
New workflow for monitoring of the remote data access via xrootd protocol has been put in place shortly before DC24. Two use cases :
  Reporting monitoring flow from xrootd server (re-implementation)
  Using dCache billing information for dCache+xrootd door (completely new implementation)
  Though deployed, not really validated during DC24. Validation of this new monitoring workflow and massive deployment on the infrastructure is the main goal for the coming months
10

## Slide 11: MW readiness for EL9
Newly available for EL9:
  LCMAPS
    Available in EPEL as of March 20
Not yet available for EL9:
  APEL client & parsers
    May-June
  FTS server
    May-June
  StoRM
    May-June
  UI, WN
    UMD-5 meta packages
EGI UMD-5 will bring support for EL9
  Expected to become available this month
  The WLCG repository can also be used to some extent
11

## Slide 12: Adoption of ARM resources (1)
Site input via questionnaire. 55 sites responded among them T0 and 9 T1s
12

## Slide 13: Adoption of ARM resources (2)
13

## Slide 14: Adoption of ARM resources (3)
14

## Slide 15
Running x86_64-v1 or even older?
15